February 24th, 2025 KCGHAD minutes

The Chairman, Steve Cummins, called the scheduled Meeting of the Board of Directors, of the Klondike Canyon Geologic Hazard Abatement District, to order via Zoom after executive session.

Roll Call – Director’s present - Cummins, Hotchkiss, Freeman and Grillo

District Clerk matters- Update of QB – started entering assessments to digital format. Tort claims rejected: Vincent and Theresa Iacano – amended, Carlos Cuervo and Vanessa Serrano, Der “John” Mu.

Consent Calendar

Approval of Minutes – January 27th, 2025, minutes

The minutes of January 27th were presented.  It was moved by Nic Grillo and seconded by Judith Hotchkiss, that the minutes of January 27th, 2025, be approved as presented.

The vote was: Ayes: Cummins, Freeman and Grillo. Hotchkiss abstained.  The motion passed.

# Approval of Maintenance & Operations Warrant Register February 24th, 2025

- Gafcon Inv #50516							18,961.08 pd ck 1008

- Colleen Miller 								 1,000.00 pd ck 1683

- Mike Drews Construction	 inv #2701					24,380.00 pd ck 1009

- Mike Drews Construction inv. 2706					11,325.00

- Mike Drews Construction inv #2710					19,200.00

- PBC									     625.94 pd ck 1010

- Garrett & Tully	Inv 59566						 4,935.00 pd ck 1684

- Wood Oil 	02/13/25 statement						 3,083.58 pd ck 1011

- Christopher Lewis inv #158						    175.00 pd ck 1012

_________________________________________

$83,685.60

It was moved by Judith Hotchkiss and seconded by Nic Grillo, that the Maintenance and Operations Warrant Register dated February 24th, 2025  Numbers 1-9 in the amount of $83,685.60 as summarized on the warrant register, be approved for payment.

The vote was:  Ayes: Cummins, Freeman, Hotchkiss and Grillo

The motion passed by the above vote

Continued Business

- Klondike Canyon Drain and Channel maintenance plan – Steve Cummins – Klondike canyon area didn’t get that much water in the past couple of rain events. Everything went very well. The grading is done on the swale, and 38” pipe. The new system will take water away from homes.

- Dirt removal and maintenance– Steve Cummins – City is taking responsibility for dirt removal in the ancient beach club slide area, On the North side of the Beach Club area.  There were no problems in this area with the recent rain. The Klondike area is not moving very much.  KCGHAD is working to get SCE to power the wells at the beach. Mike Drews has been contracted for dirt movement/removal.

- Tort Claims–  3 Tort claims were rejected by the KCGHAD board

- RPV Loan – KCGHAD has asked for an extension to the loan, and it has been approved, another sum should be available this week to continue the swale project.

- Video, Website, and Social Media update – Nic Grillo stated KCGHAD.org website is up to date. All well readings are on the web site KCGHAD.org. Mr. Grillo is accepting any photos from KCGHAD property owners to put on the website.  He has been taking pictures of the current work going on and will post them to the website.

- Well Update – Steve Hinchliffe – Both wells are consistently pumping.  Having SCE back made a huge difference. The pumps can run 24/7. The water level is at 90’. Pumping about 310 GPM with both wells.

- Information items - None

Audience items: Mr. Locke asked if KCGHAD is using 3 phase power and if the pumps are centrifugal.  Mr. Cummins explained the power source and confirmed the pumps are centrifugal. The pumps can go up to 25 HP. Mr. Locke also wanted to know what water level in the wells is dangerous. Mr. Cummins explained the water seems to be an endless supply, but it is optimal to keep water levels around 90’, which is where they are now. Mr. Locke ended his questions with a comment saying the KCGHAD board, Ara and Ramzi are doing a great job. Mr. Cummins agreed by adding that Ara Mihranian, Ramzi Awad, and Vena Ramos have been working tirelessly to help KCGHAD.

Mr. Gerassi stated that the 48” pipe looks great, he asked what the path next to it was for?  Mr. Cummins said it is a maintenance road and has been used to move heavy equipment. Mr. Gerassi asked more questions about trapezoidal troughs, rocks, terraces and pipes.  Mr. Cummins was able to answer all his questions and explain the future plans for this area, when the budget permits.

Adjournment – There being no further business at this time, Mr. Cummins motioned to adjourn the meeting.

The next regularly scheduled meeting will be held via Zoom on Monday March 24th, 2025 .

Rrespectfully submitted,

Colleen Miller – District Clerk